Multi-domain RAG System – Phase 2

Architectural & Execution Plan
Prepared by: Technical Architect & AI Project Manager

1. Executive Summary

This phase will establish an advanced, modular, and production-ready Retrieval-Augmented Generation (RAG) system supporting configuration-driven domain agility, robust experimentation, and UI/UX suited for both engineers and business users. The system will power domain-specific QA and knowledge workflows using best-in-class LLMs and vector search stacks. The playground-driven design minimizes experimental risk and accelerates innovation cycles.

2. Goals

- Domain Agility: Instantly launch, manage, and update multiple knowledge domains (HR, Finance, Legal, etc.) using YAML-driven configurations.

- Experimentation & Safety: Provide a “playground” interface for low-risk parameter tuning (chunking, embedding, retrieval). Allow rapid rollback/promotion to production.

- Model Flexibility: Seamlessly support both Gemini (API key/VertexAI) and OpenAI (key-based, state-of-the-art) for embedding and retrieval.

- Scalable Vector Search: Use modular, high-performance vector DBs (ChromaDB for local/R&D; Pinecone/FAISS for scalable prod) with index type best practices.

- Config & Secrets Security: Centralized, file-based (.env) key management, with forward plans for enterprise-grade secret management.

- Transparent, Intuitive UI: Gradio-based tabbed app with clear, context-aware flows for each user journey.

- Audit, Reproducibility & Provenance: Every document chunk carries rich metadata, all config changes traceable, all user actions auditable.

3. Requirements

A. Functional

- Query (QA)

  - Query any selected domain and retrieve relevant, provenance-rich chunks.

  - (Optionally) Tune retrieval params per-query in a power-user panel.

- Domain Management

  - Create domains from scratch or using rigorously-tested playground templates.

  - Delete domains with options for vector DB data retention/destruction.

  - Audit trail for all domain actions.

- Document Management

  - Upload docs (PDF, DOCX, TXT). Trigger chunking, embedding, indexing per domain config.

  - Delete docs with previews and destructive confirmations.

- Parameter Management

  - For existing domains, lock chunking/embedding params post-ingest; enable retrieval param edits.

  - Maintains configuration provenance (who, when, what, why).

- Playground ("Template" Domain)

  - All params editable; all operations safe & segregated; direct migration of finalized configs to production domains.

  - Stepwise wizard UI for upload → chunk → embed → retrieve/test.

  - Option to reset playground or save state as template for new domains.

- Provider & Embedding Flexibility

  - Support Gemini (API/VertexAI), OpenAI (key, GPT-4/4o/5.1).

  - All credentials loaded securely from .env.

  - UI dynamically adapts to available selection per domain.

- Vector DB & Indexation

  - Use HNSW as standard; expose option to experiment with alternate index types (future toggle).

  - One index/collection per domain; supports scalability and isolation.

B. Non-functional

- Security: No API keys or secrets stored in repo. .env ignored by VCS. Ready for cloud secret manager integration.

- Scalability: All classes, factories, and configs support swap-in of new domains, models, stores, indexes.

- Maintainability: Modular, clean-API code organization. Clear docstrings, comments, separation of infra, business, and UI layers.

- Observability: Logging at each major action (upload/start, embedding/chunking, retrieval/query, config changes, errors).

- Testing: Unit & integration tests for pipeline, config, and UI endpoints.

- Documentation: Comprehensive usage and developer guides. Sample configs, .env.example, and feature matrix.

4. Proposed Architecture

System Overview

[Gradio UI]
     |
[Controller Layer]
     |
[Pipeline Orchestration] ---(YAML/config)---> [Config Manager]
     |                                         |
[Domain Factory]-------------------            |
     |                          |              |
[Embedding Factory]   [Chunking Factory]  [Vector Index Factory]
     |                      |                   |
 [LLM API]           [Rule/Semantic]    [ChromaDB/Pinecone/FAISS]
                                     (per-domain index)

- Playground domain isolated for experimentation.

- Config merging: global → domain → (playground, if any).

- Strict separation of business logic, UI events, and persistent state.

- Metadata models enforce traceability for every doc/chunk/vector.

5. Execution Roadmap

Milestone 1: Core Infrastructure

- Code clean-up for modularity.

- Define, implement, and test config schemas and secrets loading (.env support throughout).

Milestone 2: UI & User Journey

- Implement tabbed Gradio app as per user journeys/area breakdown.

- Wire up UI for new/experimental domain creation, test and sync forms.

Milestone 3: Pipeline/Backend Extensions

- Embedding and retrieval flexibility: Gemini (API, VertexAI), OpenAI (API).

- Vector index abstraction and one-per-domain convention.

Milestone 4: Observability & Security

- Add detailed logs, error reporting, and API credential validation.

- Confirm .env and related best practices in team workflow.

Milestone 5: Documentation, Tests, Handoff

- Author a living technical doc for configuration, usage, and extension paths.

- Provide sample end-to-end admin/test/dev workflows.

- Prepare for review, iteration, and potential stakeholder demo.

6. Expert Recommendations

- Automated Template Promotion: Include a “Promote Template” flow for safe domain migration (w/ snapshotting and rollback).

- Domain Lock Feature: If chunking/embedding params must change on a production domain, force explicit “schedule reindex” or require domain cloning to prevent silent data drift.

- Provider/Test Credentials UI: Offer a “Test Connection” tool for API keys to allow users to verify integration health before launching jobs.

- Observability: Emit structured logs for every pipeline step and UI/backend mutation; consider early integration with a log aggregator for scaling.

- Extensibility CLI: Supply a CLI tool for advanced users/admins to manipulate configs and trigger pipeline/test workflows outside the UI (for scripting/CI).

7. Risk and Blockers

- Key Management: Transition from .env to Secret Manager at scale.

- Provider API Changes: Prepare for model/endpoint updates (Gemini, OpenAI).

- Index Consistency: Strict mapping between docs, embeddings, and index params is a must for traceability/reproducibility.

8. Deliverables

- Fully modular, tested RAG system with all workflows described.

- Config and key management as documented.

- Living technical documentation and user/admin guides.

- Demo-ready feature set with docs and sample flows.