If an Expert AI Engineer gets this Multi-domain RAG System – Phase 2

Architectural & Execution Plan .. how should he develop .. first can you the plan and action item in the developer point of view

Here’s how an expert AI engineer would approach development, with actionable steps and practical sequencing. This is an engineer-focused checklist and plan, transforming the architecture into a concrete workflow.

Developer-Centric Plan for Multi-domain RAG System – Phase 2

1. Environment & Setup

- Clone the repo & set up local dev environment

  - Install all Python requirements (pip/conda), Gradio, vector DB dependencies, etc.

  - Create or copy .env.example to .env; insert dummy/test API keys and project IDs.

- Validate code structure

  - Confirm expected directories (core/, configs/, utils/, models/, etc.) exist and match the architectural outline.

- Initial test

  - Run the base Gradio app (or CLI) to ensure all imports and basic startup work.

2. Config & Secrets Management

- Refactor config loader

  - Ensure all configs (global, domain, playground) read from YAML.

  - Validate loading/overriding cascade: global → domain → playground overrides.

- Integrate .env loading

  - Guarantee all secrets (API keys, GCP project IDs) are loaded from os.getenv everywhere, not hardcoded.

  - Write and respect .gitignore for .env.

3. Backend Development

3.1. Pipeline Refactoring

- Modularize pipeline to accept chunker, embedder, and vector store as swappable components (factory/design pattern if needed).

- Add playground-specific hooks to isolate test data/state.

3.2. Provider Integration

- Implement/proof Gemini API key and VertexAI modes for embeddings (optionally wrap with a common "embedder" interface).

- Integrate OpenAI GPT-4/5.1 embedding (same interface).

- Write unit tests/mocks for both providers.

3.3. Vector Store Abstraction

- Harden vector index interface; support ChromaDB and Pinecone with clean domain/collection mapping.

- Ensure HNSW index type is the default; enable easy swap or parameter tuning.

4. Document & Chunk Workflow

- Chunker logic: Support at least two strategies (e.g., recursive/fixed-size and semantic).

- Embedding logic: Plug in selected model provider per config.

- Metadata management: Store full provenance and config snapshot in doc/chunk metadata.

5. UI/UX Enablement

- Redesign Gradio app:

  - Build tabbed interface: Query, Domain Mgmt, Doc Mgmt, Manage Params, Playground.

  - Each tab: ensure context dropdown (domain select, display current config, etc.).

  - Chunk/embedding params: editable in playground/domain creation, locked for existing domains.

  - Retrieval params: always editable with save/apply pattern.

  - Implement safe delete, confirm modals everywhere.

  - Playground: stepwise UI, real-time param tweaking/testing, and option to promote as template.

  - User feedback: show errors, logs, and success messages cleanly.

6. Testing & Validation

- Unit/integration tests

  - For config loading, embedding, chunking, vector search, and UI flows.

- “Happy path” tests:

  - End-to-end: Create domain → Upload doc → Chunk/embed → Query → See retrieval → Adjust params in playground/domain → Promote template.

- Negative/scenario testing:

  - Invalid keys, missing configs, bad doc formats, large/edge-case docs.

7. Documentation & Handoff

- Code-level docstrings, README, and config schema doc.

- Sample workflows/flows in doc: How to add API keys, launch playground, create domain from template, upload/query/delete.

- Admin quickstart for secrets, testing, and resetting.

- Annotate sample .env.example file.

Action Items Checklist

| Sequence | Task | Owner/Notes |
| --- | --- | --- |
| 1 | Setup dev env, .env, base run | All developers |
| 2 | Refactor/configure loader for YAML/.env | Backend |
| 3 | Integrate Gemini/OpenAI embeddings | Backend/ML/AI |
| 4 | Build vector DB module (domain/idx) | Backend/Infra |
| 5 | Implement chunk/embedding abstraction | Backend |
| 6 | Add document pipeline logic/hooks | Backend/Fullstack |
| 7 | UI: Tab layout, forms, playground | Frontend/Fullstack |
| 8 | Apply locking/param toggles as required | Frontend/Fullstack |
| 9 | Add validations, confirmation dialogs | Frontend/Backend |
| 10 | Tests: unit/integration | All |
| 11 | Documentation, samples, handover | All |

Developer “Mindset” Notes

- Modularize and expose every new function for testability and future extension.

- Overcommunicate defaults and state to the UI (traceability!).

- Always keep chunking/embedding logic pure and auditable; never mutate old doc vectors after ingestion.

- Document every config-driven lever in README and in code comments for future engineers/admins.

- Write logs defensively: pipeline steps, param changes, errors—help the next engineer debug with ease.

This is the practical, developer-first roadmap to translate the architecture into a production-grade system that is robust, auditable, and easy to evolve.